# Client Engagement Checklist

# Application Portfolio Rationalization

Version: 1.0

Last Updated: November 2024

__________________________________________________

# Pre-Engagement

## Sales & Scoping

[ ] Initial discovery call completed

[ ] Pain points and objectives documented

[ ] Scope boundaries defined (# of applications, departments, etc.)

[ ] Timeline expectations aligned

[ ] Budget range confirmed

[ ] Decision makers identified

[ ] Statement of Work drafted

[ ] SOW signed and PO received

## Client Readiness Assessment

[ ] Executive sponsor identified and committed

[ ] Project lead assigned from client side

[ ] Data sources identified and accessible

[ ] Stakeholder list preliminary draft completed

[ ] Known constraints documented (timelines, blackout periods)

[ ] Previous rationalization attempts reviewed

__________________________________________________

# Phase 1: Initiation (Week 1)

## Kickoff Preparation

[ ] Kickoff deck prepared with client-specific content

[ ] Project team introductions prepared

[ ] Meeting logistics confirmed (location/video, attendees)

[ ] Pre-reading materials sent to attendees

## Kickoff Meeting

[ ] Objectives and success criteria reviewed

[ ] Scope confirmed

[ ] Timeline and milestones reviewed

[ ] Roles and responsibilities clarified

[ ] Communication cadence established

[ ] Questions and concerns addressed

[ ] Meeting minutes distributed

## Project Setup

[ ] Project charter signed

[ ] SharePoint/collaboration site created

[ ] Status reporting template established

[ ] Issue/risk tracking system configured

[ ] Tool access requested and granted

[ ] NDA/security requirements completed

## Stakeholder Identification

[ ] Stakeholder registry created

[ ] Contact information collected

[ ] Stakeholder types assigned

[ ] Application ownership confirmed

[ ] Interview priority ranking completed

__________________________________________________

# Phase 2: Discovery (Weeks 2-3)

## Data Source Inventory

[ ] CMDB/asset management system identified

[ ] Financial systems (licensing, costs) identified

[ ] APM/monitoring tools identified

[ ] Service desk/ITSM identified

[ ] HR systems (FTE data) identified

[ ] Data owners/contacts for each source confirmed

## Data Collection

[ ] Data extraction requests submitted

[ ] CMDB export received and validated

[ ] Financial data received and validated

[ ] Usage/performance data received

[ ] Integration documentation received

[ ] Support metrics received

## Data Processing

[ ] Data import completed

[ ] Deduplication performed

[ ] Data quality assessment completed

[ ] Gaps identified and documented

[ ] Remediation plan for gaps created

[ ] Master application list established

__________________________________________________

# Phase 3: Stakeholder Assessment (Weeks 3-5)

## Interview Preparation

[ ] Questionnaire reviewed and customized

[ ] Interview scheduling process defined

[ ] Calendar invitations sent

[ ] Interview guide distributed to team

[ ] Pre-interview materials sent to stakeholders

## Interview Execution

[ ] Week 1 interviews completed (target: 10-15)

[ ] Week 2 interviews completed (target: 10-15)

[ ] Week 3 interviews completed (target: remaining)

[ ] All responses entered into assessment tool

[ ] Missing interviews rescheduled or escalated

## Response Processing

[ ] All responses validated for completeness

[ ] Scoring calculations verified

[ ] Outliers reviewed and explained

[ ] Coverage report generated

[ ] Gap list finalized

__________________________________________________

# Phase 4: Analysis (Weeks 5-6)

## Quantitative Analysis

[ ] Technical health scores calculated

[ ] Cost efficiency scores calculated

[ ] Usage metrics normalized

[ ] Integration complexity scored

[ ] All quantitative dimensions complete

## Qualitative Integration

[ ] Assessment scores imported

[ ] Quantitative and qualitative combined

[ ] Overall application scores calculated

[ ] Score distributions reviewed

[ ] Anomalies investigated

## Disposition Assignment

[ ] TIME framework applied

[ ] Tolerate applications identified

[ ] Invest applications identified

[ ] Migrate applications identified

[ ] Eliminate applications identified

[ ] Edge cases reviewed with leads

## Opportunity Identification

[ ] Retirement candidates validated

[ ] Consolidation clusters identified

[ ] Modernization priorities set

[ ] Quick wins flagged

[ ] Savings estimates calculated

__________________________________________________

# Phase 5: Recommendations (Weeks 6-8)

## Recommendation Development

[ ] Retire recommendations detailed

[ ] Consolidate recommendations detailed

[ ] Modernize recommendations detailed

[ ] Replace recommendations detailed

[ ] Maintain recommendations detailed

## Roadmap Creation

[ ] Initiatives sequenced

[ ] Dependencies mapped

[ ] Phases defined

[ ] Quick wins highlighted

[ ] Resource requirements estimated

## Business Case

[ ] Savings by initiative calculated

[ ] Implementation costs estimated

[ ] ROI calculated

[ ] Payback period determined

[ ] Sensitivity analysis performed

## Risk Assessment

[ ] Risks identified for each recommendation

[ ] Impact and likelihood assessed

[ ] Mitigations documented

[ ] Risk register completed

__________________________________________________

# Phase 6: Validation (Weeks 8-9)

## Validation Sessions

[ ] IT validation session scheduled

[ ] Business validation session scheduled

[ ] Finance validation session scheduled

[ ] Executive preview scheduled

## Session Execution

[ ] IT session completed

[ ] Business session completed

[ ] Finance session completed

[ ] All feedback documented

## Refinement

[ ] Feedback incorporated into recommendations

[ ] Roadmap adjusted as needed

[ ] Business case updated

[ ] Final report compiled

## Executive Materials

[ ] Executive summary drafted

[ ] Key findings highlighted

[ ] Visuals and charts finalized

[ ] Presentation rehearsed

__________________________________________________

# Phase 7: Delivery (Weeks 9-10)

## Executive Presentation

[ ] Presentation logistics confirmed

[ ] All stakeholders invited

[ ] Presentation delivered

[ ] Q&A handled

[ ] Follow-up items captured

## Knowledge Transfer

[ ] Tool training scheduled

[ ] Training materials prepared

[ ] Training session delivered

[ ] Process documentation delivered

[ ] Q&A and support period defined

## Project Closure

[ ] All deliverables submitted

[ ] Acceptance confirmation received

[ ] Client satisfaction survey sent

[ ] Lessons learned documented

[ ] Final invoice submitted

[ ] Closeout meeting conducted

__________________________________________________

# Deliverables Checklist

## Phase 1 Deliverables

[ ] Project Charter

[ ] Stakeholder Registry

[ ] Communication Plan

[ ] Data Collection Plan

## Phase 2 Deliverables

[ ] Application Inventory (Raw)

[ ] Data Quality Assessment

[ ] Gap Analysis Report

## Phase 3 Deliverables

[ ] Completed Interview Responses

[ ] Stakeholder Assessment Report

[ ] Preliminary Insights Summary

## Phase 4 Deliverables

[ ] Scored Application Portfolio

[ ] TIME Disposition Matrix

[ ] Opportunity Catalog

[ ] Preliminary Savings Estimate

## Phase 5 Deliverables

[ ] Recommendation Report

[ ] Implementation Roadmap

[ ] Business Case / ROI Analysis

[ ] Risk Register

## Phase 6 Deliverables

[ ] Validation Session Notes

[ ] Refined Recommendations

[ ] Executive Presentation

[ ] Final Report

## Phase 7 Deliverables

[ ] Executive Presentation (Delivered)

[ ] Training Materials

[ ] Process Documentation

[ ] Complete Data Package

[ ] Project Closeout Report

__________________________________________________

# Quality Checkpoints

## Data Quality

[ ] Application count reconciled with CMDB

[ ] Cost data reconciled with finance

[ ] Duplicate applications resolved

[ ] Orphan applications investigated

## Analysis Quality

[ ] Scoring model tested with sample data

[ ] Edge cases handled appropriately

[ ] Results pass reasonableness check

[ ] Dispositions justify savings claims

## Deliverable Quality

[ ] Spell check and grammar review

[ ] Formatting consistent

[ ] Charts and tables clear

[ ] Executive summary standalone

[ ] Recommendations actionable

__________________________________________________

# Additional Useful Documents to Create

Based on this engagement, consider creating:

**IMPLEMENTATION_GUIDE.md** - Technical guide for implementing recommendations

**GLOSSARY.md** - Industry terms and definitions

**CASE_STUDY_TEMPLATE.md** - Template for documenting engagement outcomes

**QUARTERLY_REVIEW_TEMPLATE.md** - Template for ongoing portfolio reviews

**GOVERNANCE_FRAMEWORK.md** - Application governance policies and procedures

**VENDOR_EVALUATION_CRITERIA.md** - Criteria for evaluating replacement solutions

**DATA_MIGRATION_PLAYBOOK.md** - Guide for migrating data from retired applications

**CHANGE_MANAGEMENT_GUIDE.md** - Managing stakeholder change resistance

**TRAINING_CURRICULUM.md** - Training materials for client team

**FAQ_DOCUMENT.md** - Frequently asked questions and answers

__________________________________________________

Checklist maintained by: Project Management Office

For updates: pmo@company.com